CCIL FIELD VISIT ROADMAP

Information Gathering & Discovery Guide  |  February – March 2026

| 7 MODULES Structured Coverage | 30 DAYS Planned Visit Window | 8 DOMAINS Areas to Investigate |
| --- | --- | --- |

Client: Consolidated Carpet Industries Limited (CCIL), New Delhi

Resource: Anirudh (On-site)   |   Supervision: Dr. Subhabaha Pal (Remote)

Project: AI-Enabled CRM & ERP Development Initiative

# How To Use This Document

This roadmap is your operating guide for the next 30 days of on-site visits at CCIL. It is divided into 7 sequential modules, each covering a distinct area of the AI-enabled CRM and ERP transformation project. Work through one module at a time — each module builds the foundation for the next.

Every module follows the same 5-part structure:

- Objectives — the specific outcomes you must walk away with

- Key Topics — the areas to explore and observe during your visits

- Questions to Ask — direct questions for each type of stakeholder

- Note-Taking Method — how to capture, label, and organize your findings

- Completion Checklist — what you must be able to answer before moving on

## Ground Rules for Every Visit

- Print the current module's question list before each visit and carry it with you.

- Ask permission before recording. Use your phone as a voice recorder — label each audio file with the date, module number, and person's name.

- Take photos of any whiteboard diagrams, printed reports, and screen workflows shown to you. Label each photo immediately.

- Spend 30 minutes after each visit to write up structured notes while the conversation is fresh. Never leave this for the next day.

- Maintain a single running document (OneNote, Notion, or Google Doc) with one section per module. This is your field notebook.

- Flag every unanswered question with a red highlight or asterisk. Follow up at the next available opportunity.

- Send a brief summary email to Dr. Pal after completing each module, listing key findings, open questions, and your plan for the next module.

## Your Stakeholder Map — Confirm on Day 1

Before starting Module 1, confirm the name, role, and preferred contact method for each of the following people at CCIL:

| Role | Primary Responsibility for Your Discovery |
| --- | --- |
| Sales Coordinator | Order entry process, customer POs, Zoho CRM daily usage |
| Sales Manager / Head | Approvals, pricing decisions, sales pipeline and targets |
| Accounts / Finance Head | GST filing, accounts payable, GL entries, budget tracking |
| Logistics / Warehouse Manager | Dispatch workflow, pick lists, e-Way bills, transporter coordination |
| IT / ERP Administrator | Business Central setup, Navision data, API access, system credentials |
| Procurement Manager | Vendor management, import orders, MOQ logic, GRN process |
| Inventory / Stock Controller | Warehouse stock levels, reorder points, lot tracking, shade codes |
| AutoCAD / Design Lead | Floor plan formats, drawing data, project-to-procurement link |
| CorporateServe Contact (ERP Vendor) | BC implementation status, API documentation, pending configurations |

MODULE 01 Business Orientation & System Landscape Duration: Days 1 – 3 ¦ Focus: Understand the business before touching any system

## Objectives

- Understand what CCIL sells, who it sells to, and how business is organized

- Map the end-to-end journey of a customer order — from first enquiry to delivery and invoice

- Identify all technology systems currently in use and what each one does

- Understand the current status of the Business Central (BC) go-live with CorporateServe

- Surface the top pain points that management and staff experience day-to-day

## Key Topics to Cover

### Company & Products

- Product portfolio: Broadloom carpets, carpet tiles, wooden flooring, vinyl, Flotex, sports flooring, SPC, acoustic ceilings

- Customer segments served: hospitality, office, residential, healthcare, education, retail, government

- Sales channels: direct, architects/interior designers, contractors, exhibitions, online enquiries

- Geographic reach: cities, warehouses, multi-location operations

### Technology & Systems

- Navision 2016 — which modules are live and what data lives there

- Microsoft Dynamics 365 Business Central — current implementation stage, what is configured, what is pending, go-live timeline

- Zoho CRM — is it live, who uses it, what modules are active (leads, quotes, opportunities)

- MiClient CRM — current state, licensing status, AI features activated

- Excel — where is it used as a workaround (stock reservation, pick lists, reports)

- Any other tools: WhatsApp groups, email threads, physical registers

## Questions to Ask

### With Management / Sales Head

- Can you walk me through a typical order — from first customer contact all the way to delivery and payment?

- Which product categories generate the highest volume? Which ones are most complex to process?

- How is CCIL currently managing leads and customer relationships — CRM, WhatsApp, email, or manually?

- Where does the team spend the most time doing repetitive or manual work right now?

- What are the top 3 things that cause delays or errors in your operations today?

- Are there any regulatory or compliance issues you are currently worried about?

### With IT / ERP Administrator

- What modules of Business Central have been configured by CorporateServe so far?

- Is Navision 2016 still the primary system of record? When is it expected to be retired?

- Is there any live integration between the CRM and ERP today — or is everything manual?

- What data is available from Navision that we can extract for AI training (historical sales, stock, procurement)?

- Who manages Business Central credentials, and how do I get API sandbox access?

- What is the current Business Central API setup — BC API v2.0, environment name, company ID?

## Note-Taking Method

Create a folder or section titled: Module 01 – Business Orientation. Maintain the following inside it:

- Stakeholder register — a table with name, role, phone, email, and best time to reach each person

- System map — a simple diagram or table listing every software tool, what it does, who uses it, and whether it is currently live

- Order journey sketch — a hand-drawn or typed flowchart of the full order process as described by the team

- Pain point log — exact quotes and phrases used by staff when describing problems. Do not paraphrase — capture their words.

- Open questions log — anything unanswered, flagged for follow-up in Module 2 or later

COMPLETION CHECKLIST — Module 01

□ I have confirmed the name and role of every key stakeholder I will work with

□ I can draw the complete order journey from lead to payment from memory

□ I have a complete list of all software systems in use at CCIL and what each one does

□ I know the exact status of the Business Central implementation (what is live, what is pending)

□ I have documented at least 5 specific pain points raised by management and/or staff

□ I have API or sandbox access details for Business Central, or a clear path to obtaining them

MODULE 02 CRM — Sales Process & Customer Management Duration: Days 4 – 8 ¦ Focus: Map the full pre-sales and customer engagement workflow

## Objectives

- Understand how CCIL captures and manages leads from all channels

- Document the complete quotation and proposal workflow

- Understand how Zoho CRM is currently configured and where the gaps are

- Understand MiClient CRM's intended role and what needs to be configured

- Identify automation and AI opportunities within the sales cycle

## Key Topics to Cover

- Lead sources: exhibitions, inbound calls, email, WhatsApp, architect/designer referrals, walk-ins

- Lead qualification: how does the team decide which leads to pursue and how urgently?

- Opportunity stages: what are the defined stages from enquiry to won/lost?

- Quotation process: who creates quotes, using which system, what product catalog is referenced?

- Sample dispatch process: how are samples requested, tracked, and followed up on?

- Customer database: how are customer records maintained — who updates them, and where?

- Follow-up discipline: how does the team follow up — system-driven reminders or manual?

- Sector tagging: are opportunities tagged by sector (hospitality, office, healthcare etc.)?

- Current Zoho CRM modules in use vs. modules available but unused

- MiClient CRM status — is it installed, configured, and in active use?

## Questions to Ask

### With the Sales Coordinator or Sales Team

- When a new lead comes in — say via WhatsApp or email — what is the exact first step you take?

- Where do you record the lead? In Zoho, in a spreadsheet, or somewhere else?

- How do you currently create a quotation — what system, and what information goes into it?

- When a customer asks for samples, how is that tracked? Does it get recorded anywhere?

- How do you follow up with a customer after sending a quote — is there a reminder system, or is it done manually?

- How often do deals get lost because follow-up was missed or delayed?

- What information about a customer do you wish you had at your fingertips but don't currently?

### With the Sales Manager

- Can you show me the current Zoho CRM pipeline — what stages exist and how many deals are at each stage?

- Are opportunities tagged by product type and customer segment? How consistently is this done?

- What reports do you currently pull from Zoho — if any — for weekly or monthly reviews?

- What is the biggest gap between what Zoho does today and what you wish it would do?

- Has MiClient CRM been demonstrated or piloted? What is its current status?

## Note-Taking Method

- Draw the CRM lifecycle — from lead entry to order confirmation — as a step-by-step flow

- Capture screenshots of the Zoho CRM pipeline, opportunity form, and any configured automations

- Note every field in the quotation form — label, type of data, and whether it is mandatory or optional

- Create a gap table: two columns — 'What happens today' vs. 'What should ideally happen'

- List every integration point mentioned: CRM to ERP, CRM to WhatsApp, CRM to email

COMPLETION CHECKLIST — Module 02

□ I have mapped the complete sales cycle from lead capture to order handoff

□ I know which Zoho CRM modules are active and which are configured but unused

□ I can describe the quotation process step by step, including who does what

□ I have a documented list of CRM pain points and manual workarounds used by the sales team

□ I understand the intended role of MiClient CRM and its current implementation status

□ I have identified at least 3 clear automation opportunities within the sales/CRM process

MODULE 03 Sales Order Processing & ERP Workflow Duration: Days 9 – 13 ¦ Focus: Document the complete order lifecycle inside Business Central

## Objectives

- Map the full sales order processing workflow currently in use at CCIL

- Understand how orders move from CRM confirmation into the ERP system

- Document every step, approval, and document generated in the order-to-invoice cycle

- Identify where manual effort, Excel workarounds, and system gaps exist

- Understand all GST-compliance requirements embedded in the order process

## Key Topics to Cover

- Order receipt: how POs arrive (email, WhatsApp, portal) and who validates them

- Order entry in Navision/BC: which fields are filled, mandatory vs. optional, who enters data

- Order types: stock orders, import orders (with lead times), indent orders, incoming

- PDC (Post-Dated Cheque) management: how payment terms are tracked and enforced before dispatch

- Stock reservation: current process — Excel-based reservation vs. system reservation

- Approval workflow: who reviews and approves — Sales Manager, Accounts Head

- Order confirmation to customer: auto-email, manual email, or printed letter

- Pick list generation: who triggers it, manual or automatic, sent to warehouse how?

- Import order fields: lead time, shipment status, port details

- GST compliance at order stage: HSN codes, CGST/SGST/IGST application, ship-to GSTIN

## Questions to Ask

### With the Sales Coordinator

- Show me how you enter a new sales order in the system — can we do a live walkthrough together?

- What is the exact sequence of steps from receiving a customer PO to the system showing the order as confirmed?

- How do you handle an order where the customer has not paid an advance — do you hold the order in the system?

- How are import orders handled differently from stock orders in the system? What additional fields are filled?

- When is the pick list generated — automatically by the system or manually triggered? Who receives it?

- What happens when stock is reserved in Excel versus in the ERP — are there sync issues?

- What auto-emails currently exist in the system — order confirmation, pick list notification, etc.?

### With the Sales Manager or Accounts Head

- What is the approval hierarchy for a sales order — who signs off on what, and at what value threshold?

- How is the PDC (post-dated cheque) status checked before dispatch is approved?

- What is the most common error or delay in the order processing flow today?

- Which order-related reports do you use regularly — daily, weekly, monthly?

## Note-Taking Method

- Document the order processing workflow as a numbered flowchart — every step, every decision point, every document generated

- Capture a screenshot of the actual sales order entry form in Navision or BC — map every visible field

- Note the exact approval hierarchy with names, roles, and sign-off conditions

- Create an 'order types comparison table' — stock order vs. import order vs. indent order — what is different for each?

- List all auto-generated documents and emails in the system, and which ones are still done manually

COMPLETION CHECKLIST — Module 03

□ I have a complete, step-by-step map of the order processing workflow with all decision points

□ I know every field in the sales order form and which are mandatory for GST compliance

□ I understand how PDC/payment status affects dispatch clearance

□ I have documented how import orders differ from stock orders in the system

□ I have identified all manual workarounds and Excel-based steps in the process

□ I know which documents and emails are auto-generated vs. done manually

MODULE 04 Logistics, Dispatch & Warehouse Operations Duration: Days 14 – 17 ¦ Focus: Map the physical and digital dispatch workflow end-to-end

## Objectives

- Document the complete dispatch process from pick list to delivery and proof of delivery

- Understand how the warehouse team operates and communicates with the sales and accounts teams

- Identify where route optimisation and AI-based dispatch automation can be introduced

- Document the e-Way bill generation process and all GST-compliant dispatch documentation

- Map the multi-warehouse operation — how stock transfers between locations are handled

## Key Topics to Cover

- Pre-dispatch planning: how orders are reviewed, stock checked, and nearest warehouse determined

- Pick list process: physical verification of shade/SKU/lot number, reservation in NAV/BC

- Packaging and labeling standards: what goes on each package, who is responsible

- Transporter selection: how transporters are chosen, how LR numbers are obtained

- Document pack: Tax Invoice, e-Way Bill, Delivery Challan, gate-out slip

- e-Way bill generation: who does it, which portal or system, how the vehicle number is entered

- Dispatch confirmation: gate-out logging, dispatch email to customer, records update in ERP

- Delivery tracking: how is delivery confirmed — transporter call, customer confirmation, POD?

- Multi-warehouse transfers: how stock is moved between metro warehouses

- Short-shipment and return handling: what happens when delivered quantity does not match invoice?

## Questions to Ask

### With the Logistics Manager / Dispatch Team

- Walk me through exactly what happens from when you receive a pick list to when the goods leave the gate.

- How do you physically verify that the correct shade, SKU, and lot number have been picked?

- How do you decide which transporter to use for a given delivery — is there a preferred vendor list?

- How is the vehicle number entered into the e-Way bill — do you have a system integration or do you do it manually on the portal?

- What documents travel with the goods? Who prepares each document and how long does it take?

- Once goods are dispatched, how does the customer get notified? Is this automatic?

- How do you confirm delivery — do customers sign a POD, or is it tracked by the transporter?

- How are returns or short-shipments handled — what is the process back into the system?

### With the Warehouse Manager

- How is stock organized physically in the warehouse — by product type, shade, lot number?

- When an item comes in from a supplier, what is the physical and system process for receiving it?

- If stock needs to come from a different warehouse, how long does that take, and how is it requested?

- Where do stock discrepancies most commonly occur — receiving, picking, or transfer?

## Note-Taking Method

- Draw the dispatch workflow as a swimlane diagram — Sales team lane, Warehouse lane, Accounts/Logistics lane

- Photograph the physical gate-out register, dispatch board, and any printed checklists used by the team

- Document every document in the dispatch pack with a sample or description of all fields

- Map the e-Way bill generation process — portal used, who logs in, what data is entered, how long it takes

- Note the multi-warehouse transfer procedure — request form, approval, transit time, system update

COMPLETION CHECKLIST — Module 04

□ I have the complete dispatch workflow drawn with responsible teams at each step

□ I know every document in the dispatch pack and who prepares each one

□ I understand how e-Way bills are generated and which portal/system CCIL uses

□ I have documented the multi-warehouse transfer process

□ I understand how delivery is confirmed and how POD is recorded

□ I have identified where route optimisation and automation could reduce dispatch time

MODULE 05 Finance — GST, Accounts Payable & Budget Monitoring Duration: Days 18 – 22 ¦ Focus: Deep-dive into the finance and compliance workflows

## Objectives

- Document the complete GST filing process — GSTR-1, GSTR-2A/2B reconciliation, and GSTR-3B compilation

- Understand the accounts payable process for domestic vendors, foreign vendors, and salary payments

- Map how the GL is used to generate and post payment entries, and where automation is needed

- Understand the budget monitoring process — how budgets are set, consumed, and tracked

- Identify all manual steps in the finance workflow that are candidates for automation

## Key Topics to Cover

### GST Automation

- GSTR-1: how outward supply data is currently compiled — from ERP, manually, or via a third-party tool

- GSTR-2B reconciliation: how ITC claims are matched against supplier returns — automated or manual?

- GSTR-3B: summary return — who prepares it, what inputs are used, how long it takes

- HSN/SAC code accuracy: are codes always correctly populated in sales and purchase entries?

- ClearTax or similar integration: is any external GST filing tool currently in use?

- e-Way bill integration with GST portal: is it automated or manual?

### Accounts Payable

- Domestic vendor payments: current approval workflow, GL entry process, payment mode

- Foreign vendor payments: currency conversion tracking, bank compliance, FEMA documentation

- Salary payments: current process — manual GL entries, payroll software, or bulk bank upload?

- GL detection challenge: how are payment entries generated in the GL currently identified and reconciled?

- Aging reports: how are outstanding vendor payables tracked?

### Budget Monitoring

- How are annual/quarterly budgets defined — by department, project, or cost center?

- How is budget consumption tracked — ERP GL reports, Excel, or manually?

- Who gets budget alerts today — and how are they communicated?

- What is the current variance analysis process — how is actual spend compared against budget?

## Questions to Ask

### With the Finance / Accounts Head

- Walk me through how you prepare the GSTR-1 filing for a month — where does the data come from, and how long does it take?

- How do you currently reconcile GSTR-2B with your purchase register — is any part of this automated?

- Do you use ClearTax or any other GST filing software? What is its current integration with your ERP?

- When a vendor payment is made, how does that entry get created in the GL — who initiates it and in which system?

- How are foreign vendor payments processed — what is the internal approval and bank submission process?

- For salary payments, are they processed via the ERP or a separate payroll tool? How is the GL posting done?

- How do you currently monitor spend against budget — do you pull GL reports, use a dashboard, or rely on email updates?

- What would an ideal budget alert system look like for you — what would trigger an alert, and who would receive it?

- What is the biggest source of manual effort or error in the finance team's monthly routine?

## Note-Taking Method

- Map the GST filing process as a monthly calendar — what happens in which week of the month, who is responsible

- Document the AP workflow as a flowchart — from invoice receipt to GL posting to payment

- Capture samples or screenshots of current GL reports, budget reports, and reconciliation sheets

- List every manual step in the finance cycle with the time estimate staff give for each task

- Create a 'data source map' — for each GST return or report, what system or file does the source data come from?

COMPLETION CHECKLIST — Module 05

□ I have mapped the GSTR-1, GSTR-2B, and GSTR-3B process step by step with time estimates

□ I understand how AP entries are currently created in the GL for domestic, foreign, and salary payments

□ I know whether ClearTax or another GST tool is integrated and to what extent

□ I have documented the budget monitoring process — how budgets are set, tracked, and reviewed

□ I have identified at least 5 manual steps in the finance workflow that are candidates for automation

□ I have sample GL reports or budget reports to use as reference for system design

MODULE 06 Inventory, Procurement & Stock Planning Duration: Days 23 – 26 ¦ Focus: Map supply chain, procurement, and AI reorder logic

## Objectives

- Understand the full procurement cycle — from indigenous and imported vendor management to GRN

- Document current stock management practices and where manual tracking creates risk

- Gather the data needed to design an AI-driven reorder point recommendation engine

- Investigate the AutoCAD integration opportunity — what drawing data exists and how it connects to procurement

## Key Topics to Cover

### Procurement

- Vendor master: how vendors are onboarded, coded, and maintained in BC — domestic vs. import

- MOQ and reorder logic: how minimum order quantities and cut-off stock levels are currently set

- Purchase requisition flow: how procurement is triggered — by sales order, manually, or system alert?

- Import procurement: freight forwarder and CHA linkage, HS codes, lead times, port status tracking

- GRN process: quality check, material receipt note, 3-way matching with PO and invoice

### Inventory & Stock Planning

- How stock levels are monitored daily — system dashboards, Excel sheets, or physical registers?

- Lot number and shade tracking: how are specific lots and shades identified and reserved?

- Slow-moving and dead stock: how is it identified and acted upon?

- Historical sales data availability: how many months/years of clean sales and replenishment data exist in Navision?

- Current replenishment trigger: who decides to reorder and based on what information?

### AutoCAD Integration (Feasibility)

- What types of AutoCAD drawings does CCIL work with — floor plans, project specs, room layouts?

- Who creates or receives these drawings — internal design team or clients?

- What information in a drawing is linked to a procurement need — material type, area, quantity?

- Is there any current manual process of extracting dimensions or materials from drawings for quotes/orders?

## Questions to Ask

### With the Procurement Manager

- How do you know when to place a replenishment order for a product — what triggers that decision today?

- Are MOQs and cut-off stock levels entered in Business Central, or are they managed elsewhere?

- For imported products, how do you track where a shipment is — at port, in transit, cleared customs?

- How does a GRN get created in the system when goods are received from a vendor?

- What are the most commonly out-of-stock situations, and why do they occur?

### With the Inventory / Stock Controller

- How do you currently check available stock for a particular shade and lot number across all warehouses?

- If I asked you for 24 months of historical sales data by product and month, can that be extracted from Navision?

- How often does stock get reserved for an order but then not dispatched — what happens in those cases?

- What is the biggest stock-related problem that causes complaints from the sales team?

### With the AutoCAD / Design Lead (if applicable)

- What kind of drawings does your team produce or receive for a typical flooring project?

- Is there any current process of reading floor plan dimensions and calculating material quantity from drawings?

- Do these drawings contain specifications about material type or product codes that link to procurement?

## Note-Taking Method

- Map the procurement cycle from requisition to GRN as a step-by-step flow with responsible roles

- Document the data fields available in historical sales records — product code, quantity, date, warehouse, customer segment

- Capture screenshots of the stock report / inventory dashboard currently in use

- For AutoCAD, collect a sample drawing (or photograph of one) and note what information it contains that links to procurement

- List every field in the vendor master and purchase order form in Business Central

COMPLETION CHECKLIST — Module 06

□ I have mapped the full procurement cycle from requisition to GRN

□ I know how MOQs and reorder triggers are currently managed

□ I understand how imported goods are tracked through logistics to warehouse receipt

□ I have confirmed availability and format of historical sales data for AI model training

□ I have assessed the AutoCAD integration opportunity — what data exists and what is technically feasible

□ I have identified the most common stock-out scenarios and their root causes

MODULE 07 AI Bot, System Integration & Technical Infrastructure Duration: Days 27 – 30 ¦ Focus: Gather all technical inputs needed to begin development

## Objectives

- Confirm the technical architecture for the Gen AI-based customer service bot interfacing with BC

- Document all API endpoints, authentication methods, and integration points in Business Central

- Understand what n8n workflows are planned or already in place

- Identify data formats, document types, and communication channels the bot must handle

- Confirm infrastructure: cloud environment, LLM API choice, hosting, and access credentials

## Key Topics to Cover

### Customer Service Bot

- Use cases in scope: stock enquiries, reservation status, PDF/image-based document handling

- Communication channels: WhatsApp, email, web chat — which channels will the bot serve?

- Types of queries the bot must handle: structured (stock check) vs. unstructured (PDF parsing)

- Escalation logic: when should the bot hand off to a human, and how?

- Language requirements: English only, or Hindi support needed?

### Business Central API

- BC API v2.0 endpoints needed: stock levels, sales orders, reservations, customer master, items

- Authentication: Azure AD OAuth2 setup — tenant ID, client ID, client secret

- Webhooks: OData subscriptions for real-time change notifications on key entities

- Custom AL extensions: any custom fields or API pages exposed by CorporateServe

- API rate limits and sandbox vs. production environment access

### n8n & Workflow Automation

- What automation workflows have been planned or built in n8n?

- Where will n8n be hosted — on-premise at CCIL, cloud server, or managed service?

- What triggers exist: incoming WhatsApp message, new sales order, stock threshold breach?

### Infrastructure & Data

- LLM API choice: OpenAI GPT-4, Google Gemini, or other — who is provisioning and paying for it?

- Document handling formats: PDF invoices, image-based POs, WhatsApp forwarded documents

- Data privacy and security: what data can the bot access, and what must remain restricted?

- MiClient CRM AI features: what AI capabilities are included in the license purchased?

## Questions to Ask

### With the IT / ERP Administrator

- Can you provide the Business Central tenant ID, environment name, and company ID for the API sandbox?

- Has Azure AD app registration been done for API access? If yes, can you share the client ID and callback URL?

- Are there any custom AL extensions that CorporateServe has deployed — and do they expose custom API pages?

- What is the current BC API version — v2.0? Are OData v4 endpoints available?

- Is there a sandbox/test environment separate from production that I can use for development?

### With Management (for Bot Scope)

- Which communication channel should the bot serve first — WhatsApp, email, or internal portal?

- What is the most common customer query your team receives that could be answered by a bot?

- What types of documents do customers send you — purchase orders, GST forms, PDFs — that the bot should be able to read?

- Should the bot respond in English only, or is Hindi support needed?

- Who has approved the LLM API subscription — OpenAI or other — and is it already provisioned?

## Note-Taking Method

- Create a technical specification sheet: list every BC API endpoint needed, with method (GET/POST), entity, and filters

- Document the Azure AD app registration details — or the steps needed to complete registration

- Sketch the bot architecture: user channel → n8n → LLM → BC API → response

- List all document types the bot must process — with a sample of each if possible

- Confirm infrastructure decisions in a table: LLM provider, hosting location, n8n setup, CRM integration

COMPLETION CHECKLIST — Module 07

□ I have Business Central API credentials or a clear path to obtaining them within one week

□ I know which BC API endpoints are needed for the bot and have tested at least one call

□ I have confirmed the communication channel(s) the bot will serve on launch

□ I have a list of the top 10 customer query types the bot must handle

□ I have confirmed the LLM API provider and who is provisioning access

□ I have a draft architecture diagram for the bot: channel → n8n → LLM → BC API

□ I know the n8n hosting plan and have access to the n8n instance

# Master Progress Tracker

Use this table to track your progress across all modules. Update it weekly and share with Dr. Pal during supervision calls.

| Module | Status / Key Outputs |
| --- | --- |
| 01 — Business Orientation (Days 1–3) | Stakeholder map ¦ System landscape ¦ Order journey ¦ Pain points log |
| 02 — CRM & Sales Process (Days 4–8) | CRM lifecycle map ¦ Zoho gaps ¦ MiClient status ¦ Automation opportunities |
| 03 — Order Processing & ERP (Days 9–13) | Order workflow ¦ GST fields ¦ Approval hierarchy ¦ Manual workarounds |
| 04 — Logistics & Dispatch (Days 14–17) | Dispatch flowchart ¦ Document pack ¦ e-Way bill process ¦ Multi-warehouse map |
| 05 — Finance, GST & Budget (Days 18–22) | GST filing map ¦ AP workflow ¦ Budget process ¦ Manual effort log |
| 06 — Inventory & Procurement (Days 23–26) | Procurement cycle ¦ Reorder logic ¦ Historical data audit ¦ AutoCAD feasibility |
| 07 — AI Bot & Infrastructure (Days 27–30) | BC API access ¦ Bot architecture ¦ n8n setup ¦ LLM provider confirmed |

# Daily Log Template

Use this structure for your end-of-day write-up after every on-site visit.

| Date |  |
| --- | --- |
| Module # |  |
| People Met |  |
| Topics Covered |  |
| Key Findings |  |
| Unanswered Questions |  |
| Documents / Screenshots Collected |  |
| Action Items |  |
| Notes for Dr. Pal |  |

Important Reminder After completing all 7 modules, compile a Discovery Findings Report summarizing your findings across all areas. This report will serve as the baseline requirements document for the development phase and will be reviewed with Dr. Pal before any coding begins.

# Daily Log Template

Use this structure for your end-of-day write-up after every on-site visit.

| Date |  |
| --- | --- |
| Module # |  |
| People Met |  |
| Topics Covered |  |
| Key Findings |  |
| Unanswered Questions |  |
| Documents / Screenshots Collected |  |
| Action Items |  |
| Notes for Dr. Pal |  |

Important Reminder After completing all 7 modules, compile a Discovery Findings Report summarizing your findings across all areas. This report will serve as the baseline requirements document for the development phase and will be reviewed with Dr. Pal before any coding begins.

# Daily Log Template

Use this structure for your end-of-day write-up after every on-site visit.

| Date |  |
| --- | --- |
| Module # |  |
| People Met |  |
| Topics Covered |  |
| Key Findings |  |
| Unanswered Questions |  |
| Documents / Screenshots Collected |  |
| Action Items |  |
| Notes for Dr. Pal |  |

Important Reminder After completing all 7 modules, compile a Discovery Findings Report summarizing your findings across all areas. This report will serve as the baseline requirements document for the development phase and will be reviewed with Dr. Pal before any coding begins.

# Daily Log Template

Use this structure for your end-of-day write-up after every on-site visit.

| Date |  |
| --- | --- |
| Module # |  |
| People Met |  |
| Topics Covered |  |
| Key Findings |  |
| Unanswered Questions |  |
| Documents / Screenshots Collected |  |
| Action Items |  |
| Notes for Dr. Pal |  |

Important Reminder After completing all 7 modules, compile a Discovery Findings Report summarizing your findings across all areas. This report will serve as the baseline requirements document for the development phase and will be reviewed with Dr. Pal before any coding begins.

# Daily Log Template

Use this structure for your end-of-day write-up after every on-site visit.

| Date |  |
| --- | --- |
| Module # |  |
| People Met |  |
| Topics Covered |  |
| Key Findings |  |
| Unanswered Questions |  |
| Documents / Screenshots Collected |  |
| Action Items |  |
| Notes for Dr. Pal |  |

Important Reminder After completing all 7 modules, compile a Discovery Findings Report summarizing your findings across all areas. This report will serve as the baseline requirements document for the development phase and will be reviewed with Dr. Pal before any coding begins.

# Daily Log Template

Use this structure for your end-of-day write-up after every on-site visit.

| Date |  |
| --- | --- |
| Module # |  |
| People Met |  |
| Topics Covered |  |
| Key Findings |  |
| Unanswered Questions |  |
| Documents / Screenshots Collected |  |
| Action Items |  |
| Notes for Dr. Pal |  |

Important Reminder After completing all 7 modules, compile a Discovery Findings Report summarizing your findings across all areas. This report will serve as the baseline requirements document for the development phase and will be reviewed with Dr. Pal before any coding begins.

# Daily Log Template

Use this structure for your end-of-day write-up after every on-site visit.

| Date |  |
| --- | --- |
| Module # |  |
| People Met |  |
| Topics Covered |  |
| Key Findings |  |
| Unanswered Questions |  |
| Documents / Screenshots Collected |  |
| Action Items |  |
| Notes for Dr. Pal |  |

Important Reminder After completing all 7 modules, compile a Discovery Findings Report summarizing your findings across all areas. This report will serve as the baseline requirements document for the development phase and will be reviewed with Dr. Pal before any coding begins.