CCIL CRM Functional Requirement Document (FRD)

Overall Assessment

The document is a basic technical spec for one narrow integration flow — CRM to BC 365 Sales Order creation via a Staging Table. While it is a decent starting point, it has significant gaps, ambiguities, and missing critical details that will cause problems during development and testing if not addressed now.

- API Specification is Completely Missing

Section 9 just says "API / Web Service from CRM, JSON/XML Payload, Scheduled or Real-time Sync" — this is not an API specification. There is no:

- API endpoint URLs

- Authentication method (OAuth, API Key, Bearer Token?)

- Request/Response JSON/XML schema with sample payloads

- Error response codes and formats

- Rate limiting or timeout handling (Number of Request a client can make within a specified timeframe)

- Versioning strategy

Without this, MiClient and Transform Infotech cannot build to the same contract.

- Real-Time vs. Scheduled Sync — Not Decided

The document says "Scheduled or Real-time Sync" but never commits to which. This is a critical architectural decision because:

- Stock reservation must be real-time — a 5-minute delay can cause double booking

- Sales Order creation can be near-real-time but needs SLA defined

- MIS dashboards can be scheduled (hourly).

- Stock Reservation Flow is Absent

A salesperson needs to check and reserve stock via chatbot before confirming a quote to a customer. There is zero mention of:

- How CRM sends a reservation request to ERP

- How ERP confirms or rejects availability

- What happens to a reservation if the Sales Order is not created within a defined period

- Clash resolution between two salespeople reserving the same stock

- Pricing & Margin Logic Not Defined

The FRD maps "Rate" from CRM to "Unit Price" in BC — but the Work Order scope clearly requires:

- Special rate approval (CPQ) with live margin analysis pulling cost data from ERP

- Customer-wise special pricing

- Dealer/stockist blanket approval for below-DP rates

None of this pricing logic is described. How does ERP validate if the rate in the CRM order is an approved rate or not? What happens if it is below DP without approval?

- GST & Tax Handling is Missing

The document does not cover:

- How GST type (IGST/CGST/SGCT) is determined based on ship-to state vs. CCIL's location

- E-Invoice trigger — does Sales Order creation automatically trigger e-invoice generation?

- HSN/SAC code mapping from CRM item to ERP

- Rollback / Cancellation Flow Missing

There is no mention of what happens when:

- A Sales Order is cancelled in ERP — does CRM get notified?

- A CRM order is cancelled after the Sales Order is already created in ERP

- A staging record is stuck in "Error" state — who resolves it and how?

- No SLA or Performance Benchmarks

There is no mention of:

- How fast should a CRM push reflect as a Sales Order in ERP (target: under X seconds/minutes?)

- What is the acceptable downtime for the integration?

- What happens to CRM orders during ERP maintenance windows?

- Missing Sections That Should Be Added

- Reverse Integration flows — ERP pushing data back to CRM (stock levels, invoice status, payment updates)

- AI feature integration points — how do AI features like Order Parsing and Chatbot interact with this staging architecture?

- Test scenarios / UAT checklist — minimum 20-30 test cases should be defined

- Data volume estimates — how many orders per day, peak load, batch size limits